# Final Project: ChadaTech

Luis A Diaz

Southern New Hampshire University

CS 250: Software Development Lifecycle

Professor Tarik Iles

October 15, 2026

Final Project: ChadaTech

ChadaTech has built its reputation over the years by delivering custom software for its clients around the globe. For a long time our engineering teams stuck almost exclusively to the traditional Waterfall model. The Waterfall method gave us a clean linear flow and clear milestone check-ins, but also as software moved faster and got even more unpredictable, we then really started hitting its limits. Client needs kept shifting long before we even hit deployment, integration bugs popped up late in the game, and feedback loops simply took way too long.

In order to fix these issues, ChadaTech leadership has decided to test out a Scrum-Agile framework with a pilot project before bringing it on board to the rest of the company. Our team took charge of building the new SNHU Travel application for this test run. SNHU Travel wanted a fresh travel booking platform to grow its customer base in a fast-moving market. Then throughout the project, team members rotated through different Scrum roles so everyone could get hands-on experience with every stage of the software lifecycle. This write-up covers our final Sprint Review and Retrospective, looking at how Scrum-Agile held up, evaluating our tools and team vibe, and giving our honest recommendation to ChadaTech leadership.

# Applying Scrum Roles in Practice

Adopting Scrum required our team to move away from rigid, top down project management and step into distinct, collaborative Scrum roles: Product Owner, Scrum Master, and Developers (Schwaber & Sutherland, 2020). Each role played a direct part in keeping the project focused and running smoothly.

The Product Owner made sure we were building whatever brought the highest value to the SNHU Travel app. Serving as the main voice for stakeholders and end users, the Product Owner kept the product backlog organized and prioritized. For instance, during Sprint Planning, high-impact features like real-time flight search and interactive itinerary planning got pushed to the top, while lower priority tasks like exporting old travel expense reports stayed near the bottom for future sprints. This kept everyone focused on what mattered most to SNHU Travel.

The Scrum Master served as a servant leader and process coach. Rather than assigning tasks or enforcing strict deadlines like a traditional manager, the Scrum Master facilitated Scrum events and removed team blockers. An instance of this is when our developers ran into unexpected rate limits while testing external flight API endpoints, the Scrum Master stepped in, coordinated with third party technical support, and secured mock testing keys. This cleared the bottleneck and kept the team focused on achieving the sprint goals.

The Developers were responsible for taking backlog items and turning them into real, working software increments. Working cross-functionally, developers handled everything from front-end user interfaces to back-end API integrations and unit tests. Because the team was self-organizing, developers decided together how to divide up tasks during Sprint Planning based on who had the bandwidth and skill set. This shared ownership built trust and allowed developers to move fast without waiting for managerial approvals.

# Completing User Stories Across the SDLC

In our previous Waterfall projects, requirements were written as lengthy technical specification documents. In our Scrum-Agile pilot, requirements were structured as user stories were written directly from the perspective of SNHU Travel users (example of this: “As a frequent traveler, I want to filter search results by price and rating so that I can quickly find accommodations within my budget”).

This user story structure transformed how features moved through the software development life cycle:

- Backlog Refinement: The Product Owner broke down broad application goals into small, manageable user stories with clear acceptance criteria.

- Estimation and Planning: During Sprint Planning, the team estimated effort using story points. Stories that were too large were broken down further to ensure that they could be completed within a single two week sprint.

- Sprint Execution: Developers picked up user stories from the sprint backlog, wrote the code, and created unit tests against the story’s acceptance criteria.

- Testing and Validation: Instead of pushing testing to the very end of the project, testing happened concurrently with development. A user story was marked “Done” only when it met our strict Definition of Done (code reviewed, unit tests passed, and criteria satisfied).

An example to imagine would be when building the interactive itinerary feature, writing it as a modular user story allowed us to ship a simple version in Sprint 1 (viewing saved trips) and enhance it in Sprint 2 (adding trip editing and sharing). In Waterfall, this feature would have remained trapped in design docs for months before anyone saw a line of working code.

# Handling Interruptions and Changing Directions

One of the biggest tests during the SNHU Travel pilot was how our team handled unexpected interruptions and changing requirements mid project. In a traditional Waterfall setup, a major change request triggers formal change control boards, cost renegotiations, and schedule delays (Atlassian, 2024).

Midway through our second sprint, SNHU Travel	 stakeholders requested an urgent multicurrency checkout option to support new international business partners. Under Waterfall, this late addition would have derailed our schedule. Under Scrum, our team handled it calmly using built in Agile mechanics:

- Sprint Goal Protection: The team held a brief sync with the Product Owner to assess the impact. To maintain the active sprint goal without burning out the team, the Product Owner agreed to swap out two non-essential backlog items of equal effort (custom profile badges and social media sharing) for new currency conversion user story.

- Backlog Flexibility: The displaced stories were placed back into the product backlog for future consideration.

- Rapid Adaptation: Because our architecture was modular and built around clean user stories, developers integrated the multicurrency API within the active sprint without breaking existing code.

This experience proved that Scrum does not ignore change and that it gives teams a structured way to embrace change without causing total chaos.

# Effective Team Communication

Open, frequent communication was key to making our Agile transition successful. Rather than relying on a long status reports or infrequent meetings, our team used lightweight, continuous touchpoints (Project Management Institute, 2013). Below are three actual samples of communication used during the SNHU Travel pilot, along with explanations of why they worked.

### Communication Sample 1: Daily Standup Update

[Daily Scrum Post – Team Channel – 9:30AM]

Team: @channel

Yesterday: Completed user story #104 (Flight Search Filter Component) and merged pull request #22.

Today: Working on user story #108 (Connecting SNHU Travel UI to live API endpoints)

Blockers: The test database credentials expired this morning. @ScrumMaster can you take a look when you get a chance?

- Context and Effectiveness: This daily update kept the team aligned in under two minutes. It highlighted immediate progress and made blockers visible right away so the Scrum Master could clear them before they delayed the sprint.

### Communication Sample 2: Sprint Review Invitation

[Email Subject: SNHU Travel Sprint 2 Review and Working Demo]

To: SNHU Travel Stakeholders, ChadaTech Engineering Leadership

From: Scrum Master

Hey Everyone,

You’re invited to our Sprint 2 Review meeting on Friday at 2:00 PM CST. We will be demonstrating our working software increment, including the newly added multi-currency booking flow and flight search filters. This is an informal, interactive session to gather your feedback and shape our next sprint backlog. No slides needed; just real working code! See you there!

- Context and Effectiveness: This announcement set clear expectations for stakeholders, focusing on working software rather than static status presentations. It encouraged open dialogue and built trust between SNHU Travel stakeholders and ChadaTech developers.

### Communication Sample 3: Retrospective Safety and Prompting Message

[Retrospective Board Header – Digital Workspace]

Topic: Sprint 2 Retrospective

Guidelines: Welcome team! Today is about psychological safety and continuous learning. Remember, regardless of what we discover, we understand and truly believe that everyone did the best job they could.

Columns:

- What went well this sprint?

- What could we improve?

- What actionable steps will we commit to in Sprint 3?

- Context and Effectiveness: Setting a positive, blameless tone encouraged honest feedback. It helped team members speak up about technical friction without fear of judgement, turning mistakes into practical improvements.

# Evaluating Organizational Tools and Scrum Events

Our team relied on several organizational tools throughout the pilot. Evaluating these tools alongside core Scrum events show how they supported our success:

| Organizational Tool/ Artifact | Associated Scrum Event | Evaluation and Impact on Team Success |
| --- | --- | --- |
| Product Backlog and Jira Board | Sprint Planning and Backlog Refinement | Maintained complete visual transparency. Allowed the Product Owner to easily reorder priorities and gave developers clear visibility into incoming work. |
| Kanban / Sprint Task Board | Daily Scrum (Standup) | Visualized work in progress (To Do, In Progress, Code Review, Done). Prevented team members from taking on too many tasks at once and highlighted work bottlenecks immediately. |
| Sprint Burndown Chart | Daily Scrum and Sprint Execution | Tracked completed story points against sprint time. Gave the team an honest, real time snapshot of velocity, helping us catch scope drift early in the two-week cycle. |
| Retrospective Board | Sprint Retrospective | Allowed anonymous feedback and voting on process improvements. Led directly to actionable team commitments, such as automating our build pipeline for Sprint 3. |

Linking these tools directly to Scrum events prevented them from feeling like unnecessary administrative overhead. Instead, they became natural extensions of our daily rhythm.

# Evaluating the Agile Process for SNHU Travel

Pros and Cons of the Scrum-Agile Approach

Pros:

- Faster Value Delivery: Working software increments were ready for review every two weeks, giving stakeholders early visibility into project progress.

- High Adaptability: The team smoothly handled mid project changes (like multicurrency checkout) without disrupting overall morale or project timelines (Imaginary Cloud, 2026).

- Improved Culture and Collaboration: Daily standups and retrospectives broke down departmental silos, building a supportive, communicative team environment.

- Early Defect Detection: Testing code alongside development prevented major bugs from piling up at the end of the project.

Cons:

- Initial Adjustment Curve: Team members accustomed to Waterfall initially struggled with story point estimation and self-organization.

- Stakeholder Engagement Demands: Scrum requires active involvement from Product Owners and stakeholders every two weeks, which can strain schedules if stakeholders are unavailable.

- Risk of Scope Creep: Without disciplined Product Owner backlog management, flexible requirements can slowly inflate total project scope.

# Final Verdict for SNHU Travel

The Scrum-Agile approach was undoubtedly the best methodology for the SNHU Travel development project. SNHU Travel operated in a fast-changing consumer market where traveler preferences and partner integration requirements evolved continuously. A rigid Waterfall model would have locked the application into outdated specifications months before release. Scrum gave the project the flexibility, transparency, and speed required to deliver a modern, high quality application.

# Conclusion and Recommendation for ChadaTech

The SNHU Travel pilot successfully demonstrated that a Scrum-Agile framework significantly improves software quality, team collaboration, and customer satisfaction. While moving from Waterfall to Agile requires an initial cultural adjustment, the benefits far outweigh the learning curve.

We strongly recommend that ChadaTech leadership proceed with rolling out Scrum-Agile across all remaining development teams. By investing in Agile training, encouraging servant leadership, and supporting cross functional team autonomy, ChadaTech can modernize its engineering practices and consistently deliver outstanding software for all future clients.

References

Atlassian. (2024). Agile vs. waterfall project management methodology. Atlassian Agile Coach. https://www.atlassian.com/agile/project-management/project-management-intro

Imaginary Cloud. (2026). Agile vs waterfall: When to use each. Imaginary Cloud Tech Insights. https://www.imaginarycloud.com/blog/waterfall-vs-agile

Project Management Institute. (2013). Waterfall methodology agile approach. PMI Learning Library. https://www.pmi.org/learning/library/waterfall-methodology-agile-approach-5821

Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum: The rules of the game. Scrum.org. https://scrumguides.org/docs/scrumguide/v2020/2020-Scrum-Guide-US.pdf